## E-Commerce Store Implementation Plan

### Current State Analysis

- ✅ React + TypeScript + Vite setup

- ✅ Shadcn/ui components library

- ✅ React Router for navigation

- ✅ TanStack Query for data fetching

- ✅ Basic Shop page with static product data

- ✅ ProductCard component with UI structure

- ⚠️ No Supabase integration yet

- ⚠️ No state management for cart

- ⚠️ No product details page

- ⚠️ No checkout flow

## Phase 1: Supabase Integration & Data Layer (Foundation)

### Step 1.1: Supabase Setup

- Install Supabase client library

- Create Supabase client configuration

- Set up environment variables for Supabase URL and API key

- Create TypeScript types for your product schema

### Step 1.2: Database Schema Review

- Document your current Supabase table structure (products metadata)

- Ensure tables include: products, categories, variants, inventory

- Plan for: orders, order_items, customers (if needed)

### Step 1.3: Data Fetching Layer

- Create API service functions for Supabase queries

- Implement TanStack Query hooks for:

  - Fetching products (with filters, pagination)

  - Fetching single product by ID

  - Fetching categories

  - Product search functionality

## Phase 2: Product Display & Navigation (Core Shopping)

### Step 2.1: Enhanced Shop Page

- Replace static product array with Supabase data

- Implement real filtering by category

- Add search functionality

- Add sorting (price, newest, popular)

- Implement pagination or infinite scroll

- Add loading states and error handling

### Step 2.2: Product Detail Page

- Create new route /shop/product/:id

- Build ProductDetail component with:

  - Image gallery/carousel

  - Product information

  - Size/variant selection (if applicable)

  - Quantity selector

  - Add to cart button

  - Related products section

### Step 2.3: Enhanced ProductCard

- Add product ID and link to detail page

- Display actual Supabase images

- Show stock status

- Add wishlist/favorite functionality (optional)

## Phase 3: Shopping Cart System (Core Commerce)

### Step 3.1: Cart State Management

- Choose approach: Context API + localStorage OR Zustand

- Create cart store with actions:

  - Add item

  - Remove item

  - Update quantity

  - Clear cart

  - Calculate totals

- Persist cart to localStorage

### Step 3.2: Cart UI Components

- Cart icon with item count in Header

- Cart drawer/sidebar (using Shadcn Sheet)

- Mini cart preview

- Cart page (/cart) with full view

### Step 3.3: Cart Logic

- Handle variant/option selections

- Stock validation

- Price calculations (subtotal, tax, shipping)

- Empty cart state

## Phase 4: Checkout Flow (Transaction)

### Step 4.1: Checkout Page Structure

- Create /checkout route

- Multi-step form or single-page checkout

- Sections:

  - Customer information (email, name)

  - Shipping address

  - Billing address (optional same as shipping)

  - Order review

  - Payment method

### Step 4.2: Form Handling

- Use react-hook-form + zod (already in dependencies)

- Form validation

- Address autocomplete (optional)

- Save customer info to Supabase

### Step 4.3: Order Processing

- Create order in Supabase

- Store order items

- Generate order number

- Handle inventory reduction

## Phase 5: Payment Integration (Money Processing)

### Step 5.1: Payment Provider Setup

Choose one:

- Stripe (recommended - easy integration, popular)

- PayPal

- Razorpay (if India-focused)

### Step 5.2: Payment Flow

- Integrate payment SDK

- Create payment intent

- Handle payment form

- Process successful payment

- Handle payment errors/failures

- Redirect to confirmation page

### Step 5.3: Order Confirmation

- Create /order-confirmation/:orderId page

- Display order summary

- Send confirmation email (optional - Supabase Edge Functions)

- Clear cart after successful order

## Phase 6: User Account System (Optional but Recommended)

### Step 6.1: Authentication

- Implement Supabase Auth

- Login/Register pages

- Social auth (Google, GitHub, etc.)

- Password reset flow

### Step 6.2: User Dashboard

- Create /account route

- Order history

- Saved addresses

- Profile management

- Wishlist (if implemented)

## Phase 7: Admin/Management Features (Optional)

### Step 7.1: Admin Dashboard

- Protected admin routes

- Product management (CRUD)

- Order management

- Inventory tracking

- Analytics dashboard

## Phase 8: Polish & Optimization (Enhancement)

### Step 8.1: Performance

- Image optimization (Supabase image transformations)

- Lazy loading

- Code splitting

- Caching strategies

### Step 8.2: UX Improvements

- Loading skeletons

- Optimistic updates

- Toast notifications (already have Sonner)

- Form validation feedback

- Mobile responsiveness testing

### Step 8.3: SEO & Meta

- Dynamic meta tags

- Open Graph images

- Structured data for products

## Recommended Technology Additions

Required:

- @supabase/supabase-js - Supabase client

- @stripe/stripe-js or payment SDK - Payment processing

- zustand OR use Context API - Cart state management

Optional but Useful:

- react-hot-toast (already have Sonner) - Notifications

- @tanstack/react-table - Admin product tables

- recharts (already included) - Analytics charts

- react-image-gallery - Product image galleries

## Suggested Step-by-Step Order

I recommend this sequence:

- Start Here: Phase 1 (Supabase Integration) - Get your data flowing

- Then: Phase 2.1 & 2.3 (Shop page with real data) - See your products

- Next: Phase 3 (Shopping Cart) - Enable adding to cart

- Then: Phase 2.2 (Product Detail Page) - Full product experience

- Next: Phase 4 (Checkout Form) - Order collection

- Then: Phase 5 (Payment Integration) - Money processing

- Finally: Phases 6-8 as needed - Enhancement

## Questions to Answer Before Starting:

- Supabase Schema: Can you share your current product table structure?

- Payment: Which payment provider do you prefer? (Stripe is easiest)

- Authentication: Do you want user accounts, or guest checkout only?

- Shipping: Do you need shipping calculations, or fixed price?

- Customization: How does your "Customize" button work? Is it a form?

Let me know which phase/step you'd like to start with, and I'll guide you through it! I recommend starting with Phase 1: Supabase Integration to get your data connected.

good plan
Many of my orders will be custom orders too
I plan to use AI to assist the customer. Basically the flow is the user will upload their photo after AI conversation and then add to the cart or complete payment, email will be sent for confirmation and then we will call and talk to them.
payment will be stripe for now
Shipping will be extra for outside GTA
Authentication can be worked later and supabase schemas I will provide. NOt many tables anyway
you can build a sql script to extract the db structure and we can store it in .md file for you to refer to it

Excellent! This clarifies a lot. Let me update the plan with your specific requirements:

## 🎯 Updated Plan: Custom Figurine Store with AI Assistance

### Key Business Flow:

- User browses products OR initiates custom order

- Custom Order: AI conversation → Photo upload → Cart → Payment

- Email confirmation sent

- Phone follow-up with customer

- Shipping calculated for outside GTA

## Revised Implementation Sequence

### Phase 1: Supabase Setup & Schema Documentation ⭐ START HERE

Step 1.1: Database Schema Documentation

- Create SQL script to extract your Supabase schema

- Store schema in docs/database-schema.md for reference

- Document tables: products, custom_orders, order_items, customers, etc.

Step 1.2: Supabase Integration

- Install @supabase/supabase-js

- Create src/lib/supabase.ts client

- Setup environment variables (.env.local)

- Create TypeScript types from your schema

### Phase 2: Product Catalog (Standard Products)

Step 2.1: Fetch Products from Supabase

- Update Shop page to fetch real data

- Display Supabase images

- Implement category filtering

- Add loading states

Step 2.2: Product Detail Page

- Create /shop/product/:id route

- Image gallery with Supabase images

- Product info display

- "Add to Cart" OR "Customize This" buttons

### Phase 3: Custom Order Flow (AI-Assisted) 🤖 KEY FEATURE

Step 3.1: Custom Order Initiation

- Create /custom-order page (enhance existing CustomOrders.tsx)

- Two entry points:

  - "Create Custom Order" button

  - "Customize" button on product cards

Step 3.2: AI Conversation Interface

- Choose AI provider:

  - OpenAI API (ChatGPT)

  - Anthropic API (Claude)

  - Gemini API (Google)

- Create chat UI component (use Shadcn components)

- AI gathering requirements:

  - Number of figures

  - Occasion/theme

  - Special requests

  - Size preferences

  - Budget range

Step 3.3: Photo Upload

- Multi-photo upload component

- Supabase Storage integration

- Image preview

- Drag & drop functionality

- File size/type validation

Step 3.4: AI-Generated Quote/Summary

- AI summarizes conversation

- Estimated price based on complexity

- Preview of requirements

- "Confirm & Add to Cart" button

### Phase 4: Shopping Cart System

Step 4.1: Cart State Management

- Use Zustand for cart state (simpler than Context for this use case)

- Support two product types:

  - Standard products

  - Custom orders (with AI conversation data & photos)

Step 4.2: Cart UI

- Cart drawer/sheet in Header

- Display standard + custom items differently

- Show custom order thumbnail & summary

- Quantity adjustment (standard products only)

- Remove items

- Subtotal calculation

Step 4.3: Cart Page (/cart)

- Full cart view

- Shipping calculator for outside GTA

- Input: postal code → calculate if outside GTA

- Show shipping fee if applicable

- Proceed to checkout button

### Phase 5: Checkout & Payment (Stripe)

Step 5.1: Checkout Page

- Customer information form:

  - Name, Email, Phone (required for follow-up)

  - Shipping address

  - Postal code (for GTA check)

- Shipping cost display

- Order summary (standard + custom items)

Step 5.2: Stripe Integration

- Install @stripe/stripe-js and @stripe/react-stripe-js

- Setup Stripe account & get API keys

- Create Stripe checkout session

- Handle payment

- Webhook for payment confirmation (optional - or client-side)

Step 5.3: Order Confirmation

- Save order to Supabase:

  - Order details

  - Customer info

  - Custom order requirements & photos

  - Payment status

- Generate order ID

- Display confirmation page

- Clear cart

### Phase 6: Email Notifications 📧

Step 6.1: Email Service Setup
Choose one:

- Supabase Edge Functions + Resend/SendGrid

- EmailJS (simpler, client-side)

- Resend (modern, developer-friendly)

Step 6.2: Email Templates

- Customer confirmation email:

  - Order number

  - Order summary

  - Custom order details + uploaded photos

  - "We'll call you soon" message

  - Contact information

- Admin notification email:

  - New order alert

  - Customer contact details

  - Custom order requirements

### Phase 7: Admin/Order Management

Step 7.1: Admin Dashboard

- Protected route /admin

- Order list with filters:

  - Standard orders

  - Custom orders

  - Pending/Completed/Shipped

- Order details view:

  - Customer contact info

  - AI conversation history

  - Uploaded photos

  - Mark as "Called" / "In Progress" / "Completed"

## Immediate Next Steps - Start Here:

### Option A: Schema First (Recommended)

Let's create the SQL extraction script so I can understand your database structure:

### Option B: Start Building

I can start with Phase 1.2 (Supabase Integration) while you provide the schema later.

## Technology Stack - Final

Required Installations:

For Email (choose one):

- resend (recommended)

- emailjs-com

## Questions:

- AI Provider: Which AI service do you prefer? (OpenAI/Claude/Gemini) - I recommend OpenAI for ease of use

- Email Service: Preference for email? (Resend is easiest with Supabase)

- Schema: Can you share your current Supabase tables or run the schema extraction?

- GTA Shipping: What's the postal code logic for GTA? (First 3 characters: M4*, L3*, etc.?)

Ready to start? Let me know:

- If you want me to create the schema extraction script first

- Or if you want to provide the schema and we jump into Phase 1.2 (Supabase Integration)

Which approach do you prefer? 🚀

Great! Let me design the custom order flow for you.

Custom Order Flow Design

Entry Points

From Shop Page: User clicks "Custom Order" product card

Direct Navigation: Menu item "Custom Orders" page

Flow Options

Option A: AI-Assisted Design (Recommended Path)

Custom Order Landing Page    ↓User Choice: "Design with AI Assistant" or "Submit Manual Request"    ↓ (AI Path)AI Chatbot Interface    ↓[Conversational Q&A]- What type of figurine? (anime, realistic, chibi, etc.)- Character details (hair, eyes, clothing, pose)- Size preferences (scale)- Special features/accessories- Budget range (optional)- Upload reference photos during chat    ↓AI Generates Summary    ↓Review & Edit Summary Page[User can modify AI's interpretation]    ↓Personal Details Form[If not logged in: Name, Email, Phone][If logged in: Auto-filled, can edit]    ↓Final Confirmation- Shows: AI summary, photos, personal details- Message: "We'll contact you within 24-48 hours to discuss pricing and timeline"    ↓Submission → Email to admin    ↓Confirmation Page

Option B: Manual Request (Traditional Path)

Custom Order Landing Page    ↓User Choice: "Design with AI Assistant" or "Submit Manual Request"    ↓ (Manual Path)Custom Order Form    ↓[Combined Single Page Form]Section 1: Personal Details- Name, Email, Phone- [If logged in: auto-filled]Section 2: Photo Upload- Multiple file upload (3-10 photos)- Drag & drop + browse- Preview thumbnails- Reference photos: character art, poses, clothing detailsSection 3: Description- Large textarea (required)- Character count indicator- Prompt questions to help:  • "Describe the character (appearance, clothing, pose)"  • "What size/scale do you prefer?"  • "Any special features or details?"  • "What's your inspiration/reference?"- Budget range (optional dropdown)Section 4: Review & Submit- Preview all info- Checkbox: "I understand final pricing will be discussed during a call"    ↓Submission → Email to admin    ↓Confirmation Page

Page Structure Details

1. Custom Order Landing Page (/custom-orders)

Purpose: Explain process and present choice

Content:

Hero section: "Bring Your Dream Figurine to Life"

Process overview (3-step visual):

Share your vision

We discuss details & pricing

We create your custom piece

Pricing transparency: "Custom orders typically range from $X-$Y depending on complexity"

Two large CTA buttons:

🤖 "Design with AI Assistant" (Primary, highlighted)

📝 "Submit Manual Request" (Secondary)

FAQ accordion:

How long does it take?

What if I don't have reference photos?

Can I request changes?

Payment terms?

2. AI Chatbot Interface (/custom-orders/ai-design)

Purpose: Guided conversational design process

UI Components:

Chat interface (similar to ChatGPT/Claude)

Message history on left/center

File upload button in input area

"Start Over" button

Progress indicator (optional): "Building your design..."

Uploaded photos shown as thumbnails in chat

AI avatar + user avatar

AI Behavior:

Friendly, enthusiastic tone

Asks one question at a time

Confirms understanding before moving on

Can handle photo uploads mid-conversation

Generates final summary when sufficient info collected

Asks: "Ready to review your design summary?"

3. AI Summary Review Page (/custom-orders/ai-design/review)

Purpose: Let user verify/edit AI interpretation

Sections:

Your Design Summary (editable textarea)

Character Description

Size/Scale

Special Features

Style/Aesthetic

Reference Photos (grid view, can remove/reorder)

Budget Consideration (optional field)

Buttons:

"Edit Summary" (expand textarea)

"Go Back to Chat"

"Looks Good, Continue"

4. Personal Details Form

Purpose: Capture contact info

Fields:

Full Name (required)

Email (required)

Phone Number (required)

Preferred Contact Method (dropdown: Email, Phone, Either)

Best Time to Call (optional)

If Logged In:

Auto-fill from profile

Show: "Submitting as [Name] ([Email])" with edit option

5. Manual Request Form (/custom-orders/manual)

Purpose: Traditional form for those who prefer not to use AI

Layout: Single scrolling page with clear sections

Form Sections:

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━SECTION 1: Your Contact Information━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━[Fields same as personal details form]━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━SECTION 2: Upload Reference Photos━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━[Drag & drop area]- Min 1 photo, max 10- Show upload progress- Preview grid with remove option━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━SECTION 3: Describe Your Vision━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━[Large textarea with helper text]"Tell us about your dream figurine. Include details about:- Character appearance (hair, eyes, clothing, accessories)- Size/scale preferences- Pose or stance- Style (anime, realistic, chibi, etc.)- Any special features or details"[Optional: Budget Range dropdown]Under $200 | $200-$500 | $500-$1000 | $1000+━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━SECTION 4: Review & Submit━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━[Checkbox - required]☐ I understand that final pricing and timeline will be   discussed during a consultation call[Submit Button]

6. Confirmation Page (/custom-orders/confirmation)

Purpose: Reassure customer, set expectations

Content:

✅ Success message: "Your Custom Order Request Has Been Received!"

Order reference number: CO-2024-1234

Timeline expectations:

"We'll review your request within 24-48 hours"

"Expect a call/email to discuss pricing and timeline"

"Once approved, creation takes 4-8 weeks depending on complexity"

What's Next section:

We review your photos and description

We'll contact you to discuss feasibility and pricing

Upon agreement, we'll create a custom listing for payment

Creation begins after payment received

Copy of their submission (collapsed accordion)

CTA: "Continue Shopping" or "Back to Home"

Database Structure

Table: custom_orders

- id (uuid, PK)- order_number (text, unique) - Format: "CO-YYYYMMDD-XXXX"- customer_name (text)- customer_email (text)- customer_phone (text)- contact_method (text) - "email" | "phone" | "either"- best_time_to_call (text, nullable)- description (text) - Full description- budget_range (text, nullable)- design_method (text) - "ai" | "manual"- ai_summary (jsonb, nullable) - Structured AI output- photo_urls (jsonb) - Array of uploaded image URLs- status (text) - "pending" | "contacted" | "quoted" | "approved" | "in_progress" | "completed" | "cancelled"- admin_notes (text, nullable)- quoted_price (numeric, nullable)- user_id (uuid, nullable, FK) - If logged in- created_at (timestamp)- updated_at (timestamp)- contacted_at (timestamp, nullable)- approved_at (timestamp, nullable)

Email Notifications

To Admin (immediate):

Subject: New Custom Order Request - CO-2024-1234Customer: John DoeEmail: john@example.comPhone: 555-0123Preferred Contact: PhoneDesign Method: AI-Assisted / ManualDescription:[Full text or AI summary]Budget Range: $500-$1000Photos: [Links to view/download][View Full Details in Admin Panel][Contact Customer]

To Customer (immediate):

Subject: Your Custom Figurine Request - CO-2024-1234Hi [Name],Thank you for your custom order request! We're excited to bring your vision to life.What happens next:• We'll review your photos and description within 24-48 hours• You'll receive a call/email to discuss pricing and timeline• Once we agree on details, we'll create a custom listing for payment• Your figurine will be handcrafted with love!Your Request Summary:[Their description/AI summary]Questions? Reply to this email or call us at [phone].Best regards,The Figurine Journey Team---Order Reference: CO-2024-1234

Key Features to Implement

Photo Upload:

Store in Supabase Storage bucket: custom-order-photos

Compress/resize on upload

Max 10 photos, 5MB each

Preview before submission

AI Integration:

Use OpenAI GPT-4 or Claude API

Conversation context maintained

Generate structured summary

Extract key features for database

Form Validation:

Required fields clearly marked

Email format validation

Phone format validation

At least 1 photo required

Minimum description length (e.g., 50 characters)

Status Tracking (Future - Admin Panel):

Admin can update status

Customer gets email when status changes

Customer can view status on their account

n8n Workflows:

Webhook triggered on submission

Send admin notification email

Send customer confirmation email

Could add SMS notification for admin

Questions for You:

AI Provider: Do you want to use OpenAI (GPT-4) or Claude for the chatbot? Or another service?

Photo Storage: Should photos be permanently stored or deleted after a certain period if order is cancelled?

Logged-in Benefit: Should logged-in users get any advantages (e.g., see their past custom order requests)?

Payment Timing: After the call and price agreement, how do they pay?

Create a special custom product listing just for them?

Send a Stripe payment link via email?

Manual payment arrangement?

Admin Panel: Do you need an admin interface to manage custom orders, or will email notifications be sufficient for now?

Should I proceed with implementation once you clarify these questions?